

Republic of the Philippines

Province of Bulacan

**MUNICIPALITY OF SAN RAFAEL**

**INVITATION TO BID**

The Municipality of San Rafael, Bulacan, through its Bids and Awards Committee (BAC), invites bids for the following projects

1. **Contract ID. No. 2021-033**

 Name of Project : **Drainage Canal**

 Location : Coral na Bato, San Rafael, Bulacan

Brief Description : Construction of 325 meters reinforced concrete

 Drainage canal with cover

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 2,499,673.32

Contract Completion Period : Seventy Five (75) Calendar Days

1. **Contract ID. No. 2021-034**

 Name of Project : **Road Concreting**

 Location : Tukod, San Rafael, Bulacan

Brief Description : Concreting of road with 340 meters length, area of

 1,245 sq.m. and thickness of 20cm

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 1,997,340.60

Contract Completion Period : Sixty (60) Calendar Days

1. **Contract ID. No. 2021-035**

 Name of Project : **Multi-Purpose Building**

 Location : Cruz na Daan, San Raafel, Bulacan

Brief Description : Additional Floor (3rd) with approximate area

 of 54.8 sq.m. & provision of roofing for stairways

 with approximate area of 21.6sq.m.

 Funding Source : General Fund

Approved Budget for the Contract : P 1,201,340.86

Contract Completion Period : Sixty (60) Calendar Days

1. **Contract ID. No. 2021-036**

 Name of Project : **Road Concreting**

 Location : Sampaloc, San Rafael, Bulacan

Brief Description : Concreting of road with 199m length, an area of 697

 sq.m. and thickness of 20cm

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 999,904.88

Contract Completion Period : Thirty (30) Calendar Days

1. **Contract ID. No. 2021-037**

 Name of Project : **Road Concreting**

 Location : Talacsan, San Rafael, Bulacan

Brief Description : Concreting of road with 153m length, 4m width and

. and 20cm thickness

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 999,870.56

Contract Completion Period : Sixty (60) Calendar Days

1. **Contract ID. No. 2021-038**

 Name of Project : **Road Concreting**

 Location : Pasong Intsik, San Rafael, Bulacan

Brief Description : Concreting of road with 115m length, 5m width and

. and 20cm thickness

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 999,016.32

Contract Completion Period : Thirty (30) Calendar Days

1. **Contract ID. No. 2021-039**

 Name of Project : **Road Concreting**

 Location : Pansumaloc, San Rafael, Bulacan

Brief Description : Concreting of road with 117m length, 5m width and

. and 20cm thickness

 Funding Source : General Fund – 20% LGDF

Approved Budget for the Contract : P 999,016.32

Contract Completion Period : Thirty (30) Calendar Days

1. **Contract ID. No. 2021-040**

 Name of Project : **Construction of Building (Bukluran Center)**

 Location : St. Paul College of San Rafael

 Pantubig, San Rafael, Bulacan

Brief Description : Construction of 2.4m x 6m customized Van Office

 Funding Source : General Fund

Approved Budget for the Contract : P 299,957.65

Contract Completion Period : Forty Five (45) Calendar Days

Procurement will be conducted through open competitive procedures using non-discretionary “pass/fail” criterion as specified in the 2016 **Revised Implementing Rules and Regulations** of Republic Act 9184.

 Bidding is restricted to Filipino Citizens/Sole Proprietorship, Cooperatives, (b) Filipino Citizen or 75% Filipino-owned partnership, corporation, cooperative or joint venture, (c) with PCAB license applicable to the type and cost of this contract, (d) completion of a similar contract costing at least 50% of ABC within a period of 2 years, and (e) Net financial contracting Capacity at least equal to ABC, or credit line commitment at least equal to 10% of ABC. The BAC will use non-discretionary pass/fail criteria in the eligibility check, preliminary examination of bids.

The significant times and deadlines of procurement activities are shown below:

|  |  |
| --- | --- |
| **BAC Activities** | **Schedule** |
| 1. Issuance and availability of Bidding Documents | June 8 to June 29, 2021 |
| 2. Pre-bid Conference | June 15, 2021 - 2:00PM |
| 3. Receipts of Bids - Deadline | June 29, 2021 – 8:30AM |
| 4. Opening of Bids  | June 29, 2021 – 9:00AM |

The BAC will issue copies of Bidding Documents (BD’s) at Municipality of San Rafael – Maharlika Highway, Sampaloc, San Rafael, Bulacan. The cost of bidding documents shall correspond to the amount of ABC, as per guidelines on the sale of bidding documents (GPPB Resolution No.02-2012 dated February 24, 2012). Bids must be accompanied by a bid security, in the amount and acceptable form, as stated in section 27.2 of the Revised IRR.

Prospective bidders shall submit their duly accomplished forms as specified in the BDS in two (2) separate sealed bid envelopes to the BAC Chairman. The first envelope shall contain the technical component of the bid. The second envelope shall contain the financial component of the bid. Late bids shall not be accepted. Contract will be awarded to the Lowest Calculated Responsive Bid as determined in the bid evaluation and post – qualification.

 The Municipality of San Rafael, Bulacan reserves the right to accept or reject any bid and all bids ,to annul the bidding process, declare failure of bidding any time prior to contract award in accordance with Section 41 of RA 9184 without thereby incurring any liability to the affected bidder(s).

**NERISSA L. VILLANUEVA**

 Chairman

 Bids and Awards Committee

Noted:

 **CIPRIANO D. VIOLAGO, JR.**

 Municipal Mayor